CAPSTONE PROJECT DAILY DIARY

Name of the Student: – Krushna Mane

Name of Guide (Faculty) :– Mayur Gund

Enrolment Number: – 04

Semester:– AN-6-K

Role Focus : Testing, Deployment & Documentation

WEEK: 1

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 08/12/25 | Review of problem statement and project objective | Clear understanding of MANDIMITRA quality and delivery goals |  |
| Tuesday | 09/12/25 | Study of software testing methodologies for ML-based projects | Unit, integration, and system testing approaches understood |  |
| Wednesday | 10/12/25 | Literature survey on CI/CD and deployment for Python applications | Knowledge of Docker, Render, and cloud deployment gained |  |
| Thursday | 11/12/25 | Analysis of documentation standards for MSBTE capstone projects | Report format, chapter structure, and submission norms identified |  |
| Friday | 12/12/25 | Environment setup — pytest, Docker Desktop, Git, documentation tools | Testing and deployment tools installed and configured |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 2

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 15/12/25 | Design of test plan for MANDIMITRA — scope, categories, priorities | Comprehensive test plan document with 50+ test cases drafted |  |
| Tuesday | 16/12/25 | Study of project.yaml and data_sources.yaml for config validation | Configuration file schemas and valid ranges documented |  |
| Wednesday | 17/12/25 | Setup of project Git repository — branching strategy and .gitignore | Git workflow with feature branches and review process established |  |
| Thursday | 18/12/25 | Initial README.md structure — sections, badges, and quick start guide | README skeleton with all required sections outlined |  |
| Friday | 19/12/25 | Research on MSBTE capstone report format — 316004 guidelines | Report structure with front pages, chapters, and appendix planned |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 3

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 22/12/25 | Unit test development for data pipeline — download, validate, merge | 15 unit tests for pipeline functions written and passing |  |
| Tuesday | 23/12/25 | Unit test development for district normalization and dedup logic | Edge cases — misspelled districts, duplicates — covered |  |
| Wednesday | 24/12/25 | Schema validation tests using Pandera — valid and invalid data | 10 schema tests ensuring Maharashtra-only constraint works |  |
| Thursday | 25/12/25 | API endpoint tests — health check, authentication, error responses | pytest-based API tests for all FastAPI routes created |  |
| Friday | 26/12/25 | Test automation script — single command to run all test suites | Makefile/script running all tests with coverage report |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 4

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 29/12/25 | Integration testing — pipeline → database → API flow | End-to-end data flow validated from download to API response |  |
| Tuesday | 30/12/25 | ML model inference tests — input validation, output format checks | All 3 model endpoints returning correct JSON structure |  |
| Wednesday | 31/12/25 | Performance benchmarking — API response times under load | Baseline latency metrics recorded for all endpoints |  |
| Thursday | 01/01/26 | Documentation — Chapter 1 (Introduction) draft for capstone report | Introduction with problem background and objectives written |  |
| Friday | 02/01/26 | Documentation — Chapter 2 (Literature Survey) draft | 5 research papers summarized with technique adoption mapping |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 5

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 05/01/26 | Documentation — Chapter 3 (Scope of the Project) draft | Project scope, limitations, and future expansion documented |  |
| Tuesday | 06/01/26 | Documentation — Chapter 4 (Methodology/Approach) draft | Pipeline architecture, ML approach, and API design explained |  |
| Wednesday | 07/01/26 | Creation of architecture.png and pipeline_flowchart.png diagrams | System architecture and data flow diagrams designed |  |
| Thursday | 08/01/26 | Creation of DFD Level-0 and module interaction diagrams | dfd_level0.png and module_interaction.png designed |  |
| Friday | 09/01/26 | Validation script development — verify production standards | Self-check script testing all quality constraints |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 6

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 12/01/26 | Docker containerization — writing Dockerfile for backend | Multi-stage Dockerfile with Python 3.10 slim image |  |
| Tuesday | 13/01/26 | Docker testing — build, run, and verify container locally | Container running with all API endpoints functional |  |
| Wednesday | 14/01/26 | Docker Compose setup for local development (API + DB) | docker-compose.yml with FastAPI and PostgreSQL services |  |
| Thursday | 15/01/26 | Render deployment configuration using render.yaml | Build command, start command, and env vars configured |  |
| Friday | 16/01/26 | Initial deployment to Render — troubleshoot and verify | Backend live on Render with successful health check |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 7

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 19/01/26 | Documentation — Chapter 5 (Design, Working, Processes) draft | Detailed system design with all module descriptions |  |
| Tuesday | 20/01/26 | Creation of testing_validation_flow.png and dedup_flowchart.png | Testing workflow and data deduplication diagrams designed |  |
| Wednesday | 21/01/26 | Documentation — Chapter 6 (Results and Applications) draft | Model results, data coverage, and application screenshots |  |
| Thursday | 22/01/26 | Creation of data_coverage.png and scope_diagram.png | Data coverage visualization and project scope diagram |  |
| Friday | 23/01/26 | Documentation — Conclusion and References sections | Conclusion with future work and 15 properly cited references |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 8

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 26/01/26 | Regression testing after backend optimization changes | All 50+ test cases passing after code changes |  |
| Tuesday | 27/01/26 | Security testing — SQL injection, XSS, and auth bypass checks | No security vulnerabilities found in API endpoints |  |
| Wednesday | 28/01/26 | Data quality audit — generating completeness and validity reports | data_completeness reports generated for all datasets |  |
| Thursday | 29/01/26 | Data quality optimization — fixing issues found in audit | data_quality_optimization_report.md with all fixes documented |  |
| Friday | 30/01/26 | Cross-platform testing — API calls from web, mobile, and curl | Consistent API behavior across all client types verified |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 9

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 02/02/26 | Report generation script — generate_report.py development | Python script using ReportLab to generate formatted PDF |  |
| Tuesday | 03/02/26 | Report script — cover page, certificate, acknowledgement pages | Front pages matching MSBTE format with styling |  |
| Wednesday | 04/02/26 | Report script — embedding all 18 diagrams into chapters | All diagrams auto-inserted at correct positions |  |
| Thursday | 05/02/26 | Report script — table of contents, list of figures/tables | Auto-generated TOC, LOF, and LOT pages |  |
| Friday | 06/02/26 | Full PDF report generation and review | Complete capstone report PDF generated successfully |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 10

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 09/02/26 | Production deployment verification — all services health checked | Backend, database, and model serving all operational |  |
| Tuesday | 10/02/26 | BUILD.md documentation — how to regenerate report from source | Step-by-step build instructions for report PDF |  |
| Wednesday | 11/02/26 | CAPSTONE_PPT_GUIDE.md — 13-slide presentation structure | Complete PPT guide with speaker notes for all slides |  |
| Thursday | 12/02/26 | Final test run — complete regression suite on production | All tests green on production deployment |  |
| Friday | 13/02/26 | Bug tracking and resolution — filing and fixing remaining issues | All known bugs resolved, zero open issues |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 11

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 16/02/26 | Report proofreading — grammar, formatting, and content review | All chapters reviewed and corrections applied |  |
| Tuesday | 17/02/26 | Diagram polishing — ensuring all 18 diagrams are print-quality | High-resolution diagrams with consistent styling |  |
| Wednesday | 18/02/26 | PPT creation from CAPSTONE_PPT_GUIDE — visual slides with diagrams | 13-slide PowerPoint presentation created |  |
| Thursday | 19/02/26 | Capstone daily diary compilation for all 4 team members | 12-week daily diaries for all students formatted |  |
| Friday | 20/02/26 | Final report PDF generation with all corrections and updates | Publication-ready capstone report PDF finalized |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 12

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 23/02/26 | Final system testing — complete end-to-end validation | All modules integrated and functioning correctly |  |
| Tuesday | 24/02/26 | Submission package preparation — report, PPT, code, APK, diary | All deliverables organized in submission folder |  |
| Wednesday | 25/02/26 | Demo rehearsal — testing live demo on projector setup | Demo flow verified on presentation hardware |  |
| Thursday | 26/02/26 | Practice presentation — full team dry run with Q&A | All team members confident with their sections |  |
| Friday | 27/02/26 | Final submission — all documents, code, and artifacts handed over | Complete capstone project submitted and archived |  |

Dated Signature of Faculty                                                    Dated Signature of HOD