CAPSTONE PROJECT DAILY DIARY

Name of the Student: – Pruthviraj Hippirkar

Name of Guide (Faculty) :– Mayur Gund

Enrolment Number: – 03

Semester:– AN-6-K

Role Focus : Frontend & Mobile App Development

WEEK: 1

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 08/12/25 | Review of problem statement and project objective | Clear understanding of user-facing features required |  |
| Tuesday | 09/12/25 | Study of existing agricultural apps and farmer-facing platforms | UX patterns and usability gaps in current apps identified |  |
| Wednesday | 10/12/25 | Literature survey on mobile-first design for rural users | Low-literacy UI principles and accessibility standards studied |  |
| Thursday | 11/12/25 | Analysis of MANDIMITRA feature requirements for frontend | Dashboard, price view, disease scan, vet services scoped |  |
| Friday | 12/12/25 | Environment setup — Node.js, React, Flutter SDK, VS Code extensions | Frontend and mobile dev environments configured |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 2

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 15/12/25 | Wireframe design for web dashboard — homepage, price tracker, risk view | Low-fidelity wireframes for all 5 main screens created |  |
| Tuesday | 16/12/25 | Wireframe design for mobile app — navigation, camera scan, alerts | Mobile wireframes with bottom nav and gesture patterns done |  |
| Wednesday | 17/12/25 | Color scheme, typography, and design system selection | Agriculture-themed green/earth-tone design system finalized |  |
| Thursday | 18/12/25 | Study of React component architecture and state management | Component hierarchy and data flow patterns planned |  |
| Friday | 19/12/25 | Project scaffold — React app with routing and folder structure | web/ directory initialized with pages, components, hooks |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 3

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 22/12/25 | Implementation of responsive navigation bar and sidebar | Navigation component with mobile hamburger menu working |  |
| Tuesday | 23/12/25 | Homepage development — hero section, feature cards, CTA buttons | Landing page with MANDIMITRA branding and feature overview |  |
| Wednesday | 24/12/25 | Dashboard layout — grid system for price cards and chart areas | Responsive grid layout adapting to mobile/tablet/desktop |  |
| Thursday | 25/12/25 | Implementation of Supabase authentication UI — login/signup forms | User registration and login forms with validation working |  |
| Friday | 26/12/25 | Auth state management — protected routes and session handling | Authenticated routing with Supabase JWT integration done |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 4

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 29/12/25 | Mandi Price Tracker page — commodity selector, district filter | Price search UI with dropdown filters for district and crop |  |
| Tuesday | 30/12/25 | Price chart component using Chart.js — line and bar charts | Interactive price trend charts with 7/14/30 day views |  |
| Wednesday | 31/12/25 | Price prediction display — showing confidence intervals visually | Shaded band charts for 80/90/95% prediction intervals |  |
| Thursday | 01/01/26 | Commodity comparison view — side-by-side price analysis | Multi-commodity comparison with synchronized date axis |  |
| Friday | 02/01/26 | API integration — connecting price UI to FastAPI backend | Live price data fetching from /api/prices endpoint working |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 5

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 05/01/26 | Crop Risk Assessment page — risk score display and color coding | Risk dashboard with High/Medium/Low cards and percentages |  |
| Tuesday | 06/01/26 | Weather widget — current conditions and 16-day forecast display | Weather card with temperature, rainfall, and forecast chart |  |
| Wednesday | 07/01/26 | Risk factor breakdown — detailed view of contributing factors | Expandable risk factors showing weather, price, and crop stage |  |
| Thursday | 08/01/26 | District-wise risk map component using interactive Maharashtra map | SVG map of Maharashtra with color-coded risk districts |  |
| Friday | 09/01/26 | API integration — connecting risk UI to /api/crop-risk endpoint | Live risk assessment data flowing from backend to frontend |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 6

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 12/01/26 | Crop Disease Detection page — camera capture and image upload UI | Image upload with drag-drop and camera access on mobile |  |
| Tuesday | 13/01/26 | TensorFlow.js integration for client-side disease detection | TFJS model loading and in-browser image classification working |  |
| Wednesday | 14/01/26 | Disease result display — class name, confidence, treatment advice | Result card with disease info, confidence %, and remedy text |  |
| Thursday | 15/01/26 | Image preprocessing pipeline in browser — resize, normalize | Client-side image preprocessing matching model input specs |  |
| Friday | 16/01/26 | Disease history log — saving past scan results for user reference | Scan history stored in Supabase with timestamps and results |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 7

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 19/01/26 | Veterinary Emergency Services page — vet finder UI | Search interface for nearby veterinary clinics and hospitals |  |
| Tuesday | 20/01/26 | Emergency contact list — one-tap call buttons for vet helplines | Emergency contacts with click-to-call and location display |  |
| Wednesday | 21/01/26 | Location-based vet search using browser geolocation API | Auto-detecting user location for nearest vet suggestions |  |
| Thursday | 22/01/26 | User profile page — settings, preferences, and notification config | Profile management with crop preferences and district selection |  |
| Friday | 23/01/26 | Notification system — price alerts and risk warnings UI | Push notification UI for price threshold and risk alerts |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 8

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 26/01/26 | Flutter mobile app setup — project structure, dependencies | Flutter project initialized with required packages |  |
| Tuesday | 27/01/26 | Mobile app — bottom navigation, routing, and theme setup | Material Design 3 theme with agriculture green palette |  |
| Wednesday | 28/01/26 | Mobile app — price tracker screen with API integration | Price view screen fetching live data from backend API |  |
| Thursday | 29/01/26 | Mobile app — camera-based disease detection screen | Camera capture with TFLite model for on-device inference |  |
| Friday | 30/01/26 | Mobile app — risk assessment and weather display screens | Risk and weather screens with pull-to-refresh pattern |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 9

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 02/02/26 | Responsive design testing — mobile, tablet, desktop breakpoints | All web pages rendering correctly on all screen sizes |  |
| Tuesday | 03/02/26 | Accessibility improvements — ARIA labels, keyboard navigation, contrast | WCAG 2.1 AA compliance for all interactive elements |  |
| Wednesday | 04/02/26 | Loading states, error handling, and empty state UI components | Skeleton loaders, error banners, and empty state illustrations |  |
| Thursday | 05/02/26 | Performance optimization — lazy loading, code splitting, image compression | Lighthouse performance score improved from 65 to 92 |  |
| Friday | 06/02/26 | Offline capability — service worker and cache strategy for key pages | PWA support with offline access to last-viewed data |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 10

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 09/02/26 | Web app deployment — build optimization and static hosting | Production build deployed with optimized bundle size |  |
| Tuesday | 10/02/26 | Mobile APK build — release signing and APK generation | mandimitra-release.apk built and signed for distribution |  |
| Wednesday | 11/02/26 | Cross-browser testing — Chrome, Firefox, Safari, Edge | All features working consistently across browsers |  |
| Thursday | 12/02/26 | Mobile device testing — Android phones and tablets | APK tested on 5+ Android devices with different screen sizes |  |
| Friday | 13/02/26 | UI bug fixes from user testing feedback | All visual and interaction bugs resolved |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 11

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 16/02/26 | User experience testing with sample users (classmates as proxies) | Usability feedback collected and priority fixes listed |  |
| Tuesday | 17/02/26 | UI polish — animations, transitions, micro-interactions | Smooth page transitions and button feedback animations added |  |
| Wednesday | 18/02/26 | Final API integration testing — all frontend-backend connections | All 12 API endpoints connected and returning correct data |  |
| Thursday | 19/02/26 | Screenshots and screen recordings for project report | All app screens captured for Chapter 5 and Chapter 6 |  |
| Friday | 20/02/26 | Architecture and use case diagrams for frontend in report | use_cases_diagram.png and module_interaction.png updated |  |

Dated Signature of Faculty                                                    Dated Signature of HOD

WEEK: 12

| Day | Date | Activity Carried Out | Achievement of milestone/step as per plan | Remark of Faculty |
| --- | --- | --- | --- | --- |
| Monday | 23/02/26 | Final UI review and consistency check across all pages | Consistent styling, spacing, and typography verified |  |
| Tuesday | 24/02/26 | Demo preparation — live app walkthrough on web and mobile | Demo flow covering all 5 major features scripted |  |
| Wednesday | 25/02/26 | Capstone PPT slides preparation for frontend/mobile sections | Slide 8 (Implementation) and Slide 10 (Demo) content created |  |
| Thursday | 26/02/26 | Practice presentation of frontend and mobile app components | Confident live demo of web dashboard and mobile app |  |
| Friday | 27/02/26 | Final submission — web build, APK, source code, and screenshots | All frontend deliverables submitted and archived |  |

Dated Signature of Faculty                                                    Dated Signature of HOD